## Slide 1: Agile Presentation
EXECUTIVE BRIEFING
Faster decisions, earlier value, lower delivery risk
CS 250 Jason Cruz
August 2026

## Slide 2: Explaining Agile Roles
Scrum Master
Facilitates Events
Removes Roadblocks
Product Owner
Owns the Product Backlog
Sets acceptance Criteria
Has the clients complete product vision
Developer
In charge of the functional code each sprint
Makes judgement calls when details are incomplete
Tester
Validates work completed against acceptance criteria
Verifies issues are corrected before final release
Every role at SNHU Travel Project had a unique role for each sprint. This allowed our small team to adapt and pivot quickly without waiting for a single point of contact to keep moving. We did not have any bottlenecks because the Product Owner could reprioritize the product backlog while the Developer and Tester kept building and validating their work in parallel.

## Slide 3: Explaining Agile Phases
Backlog Refinement
Continuously review and prioritize work
Sprint Planning
Defines sprint goals
Assigns work for the sprint
Sprint Review
Shows completed work to stakeholders, waiting for feedback
Sprint Retrospective
Reflects as a team to see how we could improve on the next sprint
Unlike the Waterfall Methodology, in Agile we can have our Developer and Tester work in parallel . This allows the team to absorb mid-project change without modifying deadlines.
Development & Daily Scrum
Builds Functional Code
Daily progress to the Daily Scrum

## Slide 4: Describing Waterfall Model
Waterfall Model is very linear, where you must wait on the previous person to start on your piece of the project.
Waterfall method gave very little room, or none, to revisit earlier phases of the target.
Any request of changes will to wait until the next for project cycle
If we take the Detox/Wellness change happened with the Waterfall Methodology, we would’ve had to wait until the original scope was completed before we would even have a chance of modifying the Top 5 Destinations slide.

## Slide 5: Waterfall or Agile Approach
Team Size
Small teams have the ability to have direct communication with their counterparts with the Agile approach.
Team Flexibility
Agile is better at short, iterative deadlines.
Project Requirements
Waterfall works best when requirements are set up front and there is no anticipation in moving it.
Ability to pivot change
Agile approach has the ability to successfully absorb any and all changes that may happen on the side.
For our SNHU Travel Project, we had an excellent team of 4 members that changed mid-stream and allowed us to finish a 6-week project. Since

## Slide 6: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Christopher Lee. (2023). The Art of Crafting User Stories : Unleash Creativity and Collaboration to Deliver High-value Products with a Delightful User Experience (1st edition). Packt Publishing.