In order to make this Scrum-Agile Team work, we all had to contribute our share of work. As a Scrum Master I was in charge of setting up Sprint Planning, Daily Scrum, Backlog Refinement, Sprint Review, and Sprint Retrospective. The Sprint Planning allowed us to define the who, what, where, and when. I was able to make sure that the 3 members of my team were required to attend, while giving them a timeline for how long the sprint would be. To make sure all made progress, we held a Daily Scrum for 15 minutes at 9am. In these meetings, we made sure to identify what we did, what challenges we faced, and who we will partner with in order to overcome this challenge. Throughout the sprint, I will be doing Backlog Refinement, making sure we are proactively reviewing and adjusting backlog items so that we have the sprint ready in time. Towards the end of each sprint,  I facilitated a Sprint Review meeting in order to review the complete work and to show the stakeholders our progress. We will finally have a Sprint Retrospect in order to identify improvements for our future sprints.

As the Product Owner I was in charge of defining the product backlog and the acceptance criteria of the product features such as Top 5 Destination, Custom Travel History, Price Range Boxes, and the addition of Cruises. As a Product Owner I had to identify how much effort and time would be required for each of these requirements in order for me to have a clear picture of the planning and scheduling (Lee, 2023, p. 4). One of the challenges of writing the acceptance criteria was that I did not have 100% direction on what the client needed for certain aspects of the project. I understand that I will have to get clear and concise answers of what the stakeholders want/need from certain product features.

As a Developer I was in charge of developing functional code at the end of each sprint. I relied heavily on story points and Product Backlog Items from the Product Owner. If I had pieces of information missing, I would be the one making the judgement calls in order to keep the sprints moving and non-stagnant. All of the story points delivered to me must be filled with detail and all case scenarios where I can have a complete picture of what the requirement of the project is going to be (Cobb 2015). One of the challenges I faced as a Developer was a last-minute change of the Top 5 Destinations list to Detox/Wellness. This made me look at the product backlog and deprioritize some other items in order for us to keep moving and finish on schedule.

As a Tester, I was in charge of building the SNHU Travel test cases directly off user stories. What my Product Owner decides for the acceptance criteria and what fails is what I have to do my tests on. This is the part where I had to send an email to my client in order to get some clarification on the acceptance criteria. This is also where all the minor details get fine-tuned, such as the background color, size of fonts, etc...

The Scrum-Agile approach to the Software Development Life Cycle helped our User Story #1. Our Product Owner was the acceptance criteria while the Tester’s email asked for clarification on the list vs. slideshow and the order of the slides. Test Case #1 in my spreadsheet characterized these criteria into pass/fail steps. These pass/fail steps were not very precise to start off with, but after receiving clarification, I revised my test case into Revised Test Case #1. This allowed me to refine the story, showing us how the SDLC was taking place.

The Scrum-Agile approach allowed me to handle interruptions in a way that did not affect the final project deadline. A perfect example of this was when we had to switch the Top 5 Destinations List to Top Detox/Wellness places mid-sprint. The Product Owner reprioritized the product backlog rather than moving the deadline and affecting cost and schedule of the overall project. I then drafted a new, same-day, email that clarified upon the new acceptance criteria before proceeding, allowing us to stick to our Team Charter’s principle: “We will respond to change over following a plan”.

Being able to communicate effectively allowed us to finish the SNHU Travel Program successfully. First, being a Tester and sending clarification emails to the Product Owner allowed a single-point of contact with a quick response, giving us a time-boxed response which kept the project moving forward. Also, we had the Developer in direct communication with the Product Owner and Tester in order to verify the change mid-sprint from Top 5 Destinations to the wellness destinations. These communication examples allowed me to have specific people tied to specific aspects of the projects, which allowed me to be in direct contact with the people responsible for advancing the project.

Scrum organization tools such as the Backlog Refinement kept the backlog aligned with the current business needs. This allowed us to stay on track with our deadline for completing the SNHU Travel Program. Another thing we tried was the Affinity Grouping in order to prioritize our workload and for everyone to be on the same page with workload prioritization.

In the evaluation of the Agile process, we saw some pros and cons over the traditional Waterfall Method. A few pros for the Agile process would be that we were able to reprioritize the workload, our team was small enough that we could hold a Daily Scrum at 9am, and we could have continuous refinement in our backlog, reducing wasted work. A few cons that we had were, is 6 weeks long enough to complete this project? There was only one person per role, which means we did not have a second opinion on any matter, which also risked the project greatly by having attendance risk. Overall, I would choose Agile over Waterfall due to the flexibility of pivoting mid-sprint while not changing deadlines and increasing cost/scheduling.  Another reason why Agile works over Waterfall on this project is because it allows a small team with a short timeline to communicate on project tasks in a quicker manner than trying to reach out to a whole team and waiting for the previous team to finish their part of the Waterfall process.

Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.

Christopher Lee. (2023). The Art of Crafting User Stories : Unleash Creativity and Collaboration to Deliver High-value Products with a Delightful User Experience (1st edition). Packt Publishing.